Project Planning Phase

# The IMovies Project Planning

| Date | 25 October 2026 |
| --- | --- |
| Team ID | Not assigned |
| Project Name | The IMovies |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, Estimation and Tracking (5 Marks)

Product Backlog & Proposed Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Foundation & Authentication | USN-1 | As a moviegoer, I can register and sign in securely, with JWT-protected access to my bookings. | 3 | High | TBD |
|  | Foundation & Authentication | USN-2 | As a visitor, I can use a clear responsive navigation and browse the site on mobile, tablet, and desktop. | 2 | High | TBD |
| Sprint-2 | Movie Discovery | USN-3 | As a moviegoer, I can browse, search, and filter movies by useful criteria. | 3 | High | TBD |
|  | Movie Discovery | USN-4 | As a moviegoer, I can view movie details and see ticket prices consistently in INR. | 2 | High | TBD |
| Sprint-3 | Showtimes & Booking | USN-5 | As a moviegoer, I can choose a cinema, date, and showtime for a movie. | 3 | High | TBD |
|  | Showtimes & Booking | USN-6 | As a moviegoer, I can select seats from an availability-aware seat map and receive a temporary hold. | 5 | High | TBD |
|  | Showtimes & Booking | USN-7 | As a signed-in user, I can confirm a reservation and review its confirmation and booking history. | 3 | High | TBD |
| Sprint-4 | Administration & Release Readiness | USN-8 | As an authorized administrator, I can manage movie, cinema, and showtime listings. | 3 | Medium | TBD |
|  | Administration & Release Readiness | USN-9 | As a project team, we can validate API inputs, authentication, booking conflicts, error states, and responsive behavior. | 5 | High | TBD |
|  | Administration & Release Readiness | USN-10 | As a project team, we can prepare environment configuration, seed data, and setup documentation for a repeatable demo. | 2 | Medium | TBD |

Project Tracker, Velocity & Burndown Chart

| Sprint | Planned Story Points | Duration | Sprint Start Date (Proposed) | Sprint End Date (Proposed) | Completed Points (Actual) | Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 1 week | 26 Oct 2026 | 1 Nov 2026 | Not started | TBD |
| Sprint-2 | 5 | 1 week | 2 Nov 2026 | 8 Nov 2026 | Not started | TBD |
| Sprint-3 | 11 | 1 week | 9 Nov 2026 | 15 Nov 2026 | Not started | TBD |
| Sprint-4 | 10 | 1 week | 16 Nov 2026 | 22 Nov 2026 | Not started | TBD |

Planning baseline: four proposed one-week sprints starting 26 October 2026. Story points are relative estimates, not time guarantees. Team assignments are TBD.

| Sprint | Planned points | Completed points (actual) | Actual velocity | Status |
| --- | --- | --- | --- | --- |
| Sprint-1 | 5 | Not measured | Not measured | Planned |
| Sprint-2 | 5 | Not measured | Not measured | Planned |
| Sprint-3 | 11 | Not measured | Not measured | Planned |
| Sprint-4 | 10 | Not measured | Not measured | Planned |

Burndown baseline: the planned line assumes work is completed evenly; record actual remaining points during each sprint. No completed work or actual velocity is claimed in this plan.

| Checkpoint | Planned points remaining | Actual points remaining |
| --- | --- | --- |
| Project start | 31 | Not measured |
| End of Sprint-1 | 26 | Not measured |
| End of Sprint-2 | 21 | Not measured |
| End of Sprint-3 | 10 | Not measured |
| End of Sprint-4 | 0 | Not measured |